## Slide 1
Executive Overview
Microsoft 365 Copilot
2/20/2026, 10:44:05 AM

## Slide 2
Recommendation Snapshot
Recommended Solution
Microsoft 365 Copilot
Match Score
55%
Confidence
HIGH
Executive Summary
Test summary

## Slide 3
Overall Deployment Overview
Deploy Microsoft 365 Copilot with a governance-first pilot, focusing on information hygiene, security controls, and user adoption within Microsoft 365 apps.
Key components
• Microsoft 365 licensing and Copilot enablement
• Microsoft Purview (sensitivity labels, DLP, retention)
• SharePoint/OneDrive/Teams content readiness and permissions
• Entra ID + Conditional Access and device compliance
• Adoption, training, and change management

## Slide 4
Roadmap
Phase 1 — Foundation (2-4 weeks)
• Confirm licensing, eligible workloads, and tenant prerequisites
• Review data governance: labels, retention, and access boundaries
• Baseline security posture and admin controls
Phase 2 — Pilot (4-8 weeks)
• Select pilot personas and high-value scenarios
• Run training + office hours; collect feedback weekly
• Measure usage, time saved, and quality outcomes
Phase 3 — Scale (8-16 weeks)
• Expand to additional groups with refined guardrails
• Operationalize support and governance (policy, reporting)
• Iterate on content hygiene and knowledge management

## Slide 5
Decisions to Make Along the Way
These decisions should be made early and revisited during pilot-to-scale transitions (including Power Platform DLP policies and environment request automation where applicable).
• Define success metrics, pilot scope, and adoption KPIs
• Confirm data classification and content readiness (SharePoint/Teams/OneDrive)
• Decide identity + access guardrails (Entra ID, Conditional Access, MFA)
• Set monitoring and incident response (audit, telemetry, support model)

## Slide 6
Survey Highlights
Question 1
Answer: Answer 1
Comment: Comment 1